|  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| No | Rank | Risk | Description | Category | Root cause | Triggers | Potential Responses | Risk Owner | Probability | Impact | Status |
| R1 | 1 | Out of budget | Out of estimated cost before finishing project | Financial risk | We usually loose control and update financial reports | Increase time and budget for project | Make sure PM is sensitive and focus on any change of finance in project | LinhNTL | Medium | High | PM will have report of finance in every month |
| R2 | 2 | Communication | Team member doesn't have enough time to meet together | People risk | Capstone project is started during members are studying other subjects in semester | Reduce performance of project | Member must destroy their schedule to meeting with team | TuyenLA, development team | High | High | Members should arrange their work and time to meet together more |
| R3 | 3 | Team member | Team member doesn't have enough experience | People risk | Don’t training before begin developing | Reduce performance of project | Plan for training knowledge and skill for developer | TuyenLA, development team | Medium | Medium | PM and techinical leader will tranfer and training knowledge in project |
| R4 | 4 | Bugs | Still having bugs in time delevering | Market risk | Don’t intergate testing before releasing | Reduce quality of product | Plan cycling for testing | HaoHQ | Medium | High | Test leader have to intergate testing before release |
| R5 | 5 | Change requirement in developing process | The requirements change for new fucntion or service | Technical risk | We won't analyze detail each function and technical in system | The SRS is not stable may cause be late for delivering time | Usually up to date SRS and tranfer for all member about CR in project | TuyenLA, development team | Medium | Medium | Spend more time for analyze requirements and research technology to do |
| R6 | 6 | Device, Hardware | Device for developing and testing is limited. Hardware must change constantly | Technical risk | Device and hardware are not stability | Increase time and budget for project | Members must use more time to buy device and hardware | TuyenLA, development team | High | High | Technical team will make a check list plan for hardware, devices |
| R7 | 7 | Network connection | Team members get difficult during exchange information and unified opinion | People risk | Members must go home and can not meet together directly | Reduce performance of project | Members maybe misunderstanding and make project plan is changed | TuyenLA, development team | High | High | Members must prepare some applications to improve quaility of meeting through video call |